Initial Project Planning Template

| Date | 21- sep- 2026 |
| --- | --- |
| Team ID | MCA(Master of Computer Applications) |
| Project Name | Online Learning Engagement and Student Performance Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule for the Online Learning Engagement and Student Performance Analysis project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Problem Understanding & Data Collection | USN-1 | As a data analyst, I can define the problem statement and objectives for the student engagement dashboard. | 2 | High | Ameesha Syed | 14 Sep 2026 | 15 Sep 2026 |
|  |  | USN-2 | As a data analyst, I can identify and collect the raw student dataset from the online learning platform. | 3 | High |  |  |  |
|  | Database Setup & SQL Analysis | USN-3 | As a data analyst, I can create a MySQL database and load the dataset into a table. | 2 | High |  |  |  |
|  |  | USN-4 | As a data analyst, I can write SQL queries to compute total students, average score, and average clicks. | 2 | High |  |  |  |
|  |  | USN-5 | As a data analyst, I can write SQL queries to analyze dropout rate by engagement, performance, and region. | 2 | Medium |  |  |  |
| Sprint-2 | Power BI Data Preparation | USN-6 | As a data analyst, I can connect Power BI to the dataset and clean/transform data in Power Query. | 3 | High | Ameesha Syed | 16 Sep 2026 | 18 Sep 2026 |
|  |  | USN-7 | As a data analyst, I can fix column data type issues so DAX measures calculate correctly. | 1 | Medium |  |  |  |
|  | Data Visualization | USN-8 | As a data analyst, I can create DAX measures for Total Students, Dropout Rate, Average Score, Average Clicks, and Pass Rate. | 3 | High |  |  |  |
|  |  | USN-9 | As a data analyst, I can build KPI cards, bar charts, a donut chart, and a decomposition tree to visualize the data. | 3 | High |  |  |  |
| Sprint-3 | Dashboard Development | USN-10 | As a data analyst, I can design an interactive dashboard combining all KPIs and visuals on one page. | 3 | High | Ameesha Syed | 18 Sep 2026 | 20 Sep 2026 |
|  |  | USN-11 | As a data analyst, I can add slicers for Gender, Engagement Level, Region, Performance Level, Risk Level, and Final Result. | 2 | Medium |  |  |  |
|  | Report Development | USN-12 | As a data analyst, I can create a report page with an AI-powered decomposition tree to explore factors affecting KPIs. | 2 | Medium |  |  |  |